## Slide 1: Chrono Timer
Group 1: SSJN
Sam, Shaun, Jess, Nate

## Slide 2: Overview
Use Case
Domain Model
Sprint Designs and Challenges
Test Plan
Demonstration

## Slide 3: Use Case

## Slide 4: Domain Model

## Slide 5: Zoomed In Domain

## Slide 6: ChronoTimer Component

## Slide 7: Initial Design: Sprint 1
Requirements: Basic functionality, IND race, IND special cases
Approach: Build skeleton of entire project
Challenges:
  Scaled too large too fast
  Confusion on purposes and interaction of different classes
  Debate on which class had control/access/ownership of others

## Slide 8: Rethinking Design: Sprint 2
Requirements: PARIND, USB export
Approach: Focused in fixing structure and only Sprint 2 updates
Challenges:
  Clear domain model to reference
  What went into Driver class and what stayed in the interface

## Slide 9: Working Plan: Sprint 3
Requirements: GUI, GRP,
Approach: Divided members between GUI and functionality
Challenges:
  Function menu in GUI
  Sensor connect-disconnect

## Slide 10: Adding Features: Sprint 4
Requirements: PARGRP, web server,
Approach: Continue working on previous section with new additions
Challenges:
  Underestimated time requirements
  Bug states

## Slide 11: Test Plan
Class functionality
Each run
Unique cases

## Slide 12: Demo
Each race type
Web server

## Slide 13: Summary
Use Case
Domain Model
Sprint Designs and Challenges
Test Plan
Demonstration